# XPAND — Product Requirements Document

Version: v2.0 (supersedes v1.0) Status: Approved for build Build window: 8 weeks · 4 sprints · 3 interns Audience: Engineering team, stakeholders

One-line pitch: XPAND is the front door for the WhatsApp-first economy — your WhatsApp Profile in one link, with a built-in lead inbox that turns visitor intent into real conversations.

## 1. Why this exists

WhatsApp has stopped being a messaging app. In India and similar markets, it is the primary business interface — the place where coaches teach, communities gather, creators sell, and operators run their day-to-day.

The tooling around it has not caught up. A coach running a free community, a paid mastermind, a broadcast channel, and a support chat has no clean way to present them as a unified presence. Worse: even when they share a wa.me link, they get clicks without context. They don't know who clicked, what they wanted, or whether the visitor ever joined.

XPAND solves both problems:

- The presence problem — one link at xpand.so/<handle> that unifies every WhatsApp surface the user runs.

- The intent problem — every visitor who wants to engage fills a lead form first. The user gets a name, an email, a WhatsApp number, and a message — not a click count.

We are not building a link page. We are building a category: the WhatsApp Profile.

## 2. The product noun

The page a user creates on XPAND is called their WhatsApp Profile.

- Not "hub." Not "link page." Not "bio link."

- It is their public WhatsApp presence — what someone sees about them before they have their number.

This noun appears in:

- Public page header: "<Name>'s WhatsApp Profile"

- Dashboard title: "Your WhatsApp Profile"

- Onboarding flow: "Let's build your WhatsApp Profile"

- OG share preview: "<Name>'s WhatsApp Profile · Powered by XPAND"

- Marketing tagline candidate: "Your WhatsApp Profile, in one link"

If a Kiro task generates copy that calls it anything else, fix it before merging.

## 3. The strategic shift in v2

The original spec ended at clicks. We were going to count taps on links and call that "analytics." Two problems:

- Clicks are vanity. A coach knowing 247 people tapped her group link doesn't tell her who they were, what they wanted, or if they ever joined.

- Clicks don't compound. Every click is forgotten the moment the visitor lands in WhatsApp. The user gets nothing back.

v2 fixes both. Every CTA on every public profile routes through a lead form. The visitor enters name, email, WhatsApp number, and message. Only then do they get the WhatsApp link. The user sees that lead in their Inbox — labelled by source, searchable, exportable.

This single change does four things:

- Eliminates vanity metrics. Every lead is a real person with real intent.

- Creates the data layer that becomes the moat. XPAND now holds the user's audience graph, not just their click counts.

- Makes the Pro tier obvious. Free = N leads/month. Pro = unlimited + WhatsApp BSP routing in Phase 2.

- Justifies "WhatsApp Profile" as the noun. A profile that captures leads IS a profile. A page that redirects to WhatsApp is just a page.

## 4. Users

### Primary ICP — the beachhead

Coaches, educators, and cohort-based consultants in India who already run multiple WhatsApp surfaces.

Why this segment first:

- Already monetizing on WhatsApp — high intent.

- Running 3–5 WhatsApp surfaces today — immediate fit.

- Comfortable with low-touch SaaS pricing.

- Active on LinkedIn, Instagram, YouTube — distributable through founder-led content.

### Expansion ICPs (post-validation)

- Community builders running paid memberships.

- Creators with a WhatsApp-native audience.

- Small businesses using WhatsApp as their storefront.

### Three personas the team should keep in mind

| Persona | Snapshot | What XPAND solves for them |
| --- | --- | --- |
| Priya — the coach | Runs a paid cohort + a free community + a 1:1 support chat. Active on Instagram. | One link to share in her Instagram bio. Captures leads from every CTA before they hit WhatsApp. |
| Rohan — the creator | YouTube creator, 80K subs. Has a broadcast channel + a fan community. | Clean public face for his WhatsApp without sharing his number. Sees who actually wants to join. |
| Asha — the community builder | Runs three paid memberships through WhatsApp groups. | Differentiates Free / Paid / VIP. Each tier captures its own labelled leads. |

## 5. End-to-end user journey (the happy path)

- Discovery — Priya sees a coach in her network using xpand.so/<handle>. She visits the page on her phone, sees a clean WhatsApp Profile with four labelled surfaces and CTAs like "Join community" and "Send DM."

- Signup — She taps the XPAND Love Sign in the footer. Lands on signup. Enters her WhatsApp number. Gets a 6-digit OTP via SMS. Verifies.

- Handle claim — First screen: "Claim your handle." Types priyacoaches. Available. Continues.

- First link — Second screen: "Paste your first WhatsApp link." She pastes her free community invite. Auto-detection says "Group." She labels it "Free Community" and the CTA defaults to "Join community."

- Profile goes live — Her profile is now live at xpand.so/priyacoaches with one link card.

- Add more — She adds her channel, paid mastermind, support chat. Each link auto-gets a CTA: "Follow channel," "Join community," "Send DM."

- Add email — Dashboard prompts her: "Add your email to get notified when someone messages you." She adds it, verifies via OTP, done.

- Share — Dashboard prominently shows her profile URL with a copy button. She pastes it into her Instagram bio.

- First lead — Within minutes, someone fills out her "Join community" form. Priya gets an email: "You have a new lead from Free Community." She taps through to the Inbox.

- The wow moment — She sees the lead: "Anjali Mehta · anjali@example.com · +91 98xxxxxxxx · 'Hi Priya, saw your post on Instagram, would love to join.'" This is not a click. This is a real person.

- Return — day 2 — She comes back to check the Inbox. Five new leads. Three from Free Community, two from Send DM. She didn't know Send DM would convert at all.

- Hooked — She returns daily because the Inbox tells her what's working AND brings her real people, not numbers.

This is the journey every PRD ticket should serve. If a ticket doesn't move this journey forward, defer it.

## 6. v1 feature scope

### In scope

#### Identity & access

- Phone OTP signup + login via SMS (MSG91 primary)

- Handle reservation at xpand.so/<handle>

- Email collection in dashboard, verified via OTP for lead notifications

#### Profile management

- Profile metadata (display name, bio, theme, visibility)

- Up to 10 links on free tier (warned at 5)

- Auto-detection of 6 surface types (group, community, channel, chat, business, other)

- Link CRUD: add, edit, reorder, label, delete

- CTA assignment per link (defaults from surface type, user-customizable)

#### Public surface

- Public profile page at xpand.so/<handle> (server-rendered)

- 3 themes (light, dark, WhatsApp green-accent)

- Cookie banner on all public profile pages

- XPAND Love Sign on free profiles

- OG share previews for WhatsApp / Instagram / Twitter

#### Lead capture — the new core

- Lead capture form between visitor and the WhatsApp link (mandatory in v1)

- Form collects: name, email, WhatsApp number, message

- Spam prevention: Cloudflare Turnstile + rate limits + honeypot + validation

- Per-surface CTA copy (Join group / Send DM / Follow channel / etc.)

#### Inbox — the new core

- Authenticated dashboard view of all leads

- Per-lead labelling by source (which link, which CTA)

- Mark read/unread, archive, export to CSV

- Filter by surface type, source link, date range, read status

- Search by name, email, or message content

#### Analytics

- Lead conversion rate per link (not just clicks — clicks → form_started → leads_submitted)

- 30-day chart of leads over time

- Top referrers, top countries, device split

- One insight: "Most-converting link this week"

#### Other

- Waitlist mechanism on marketing landing for pre-launch signups

### Out of scope for v1 — defer to v2 (post-5,000 active users)

- WhatsApp Business API integration for lead routing

- Reply-to-lead from Inbox (one-tap WhatsApp reply)

- Custom domains

- Multiple profiles per user

- Team accounts

- Paid tier billing (free for everyone in v1)

- Broadcasting, CRM, contact segmentation

- Weekly digest emails

- Public API for third-party integrations

- Admin panel — use the Django admin directly

- Mobile apps (PWA if needed later)

- Per-lead encryption (use Postgres column-level later)

- Multi-language UI

If a feature is not in the In Scope list, the answer is no. Document it as a v2 candidate and move on.

## 7. Success metrics

### North Star

5,000 active users. Active = a user with at least one link on their profile who has received at least one lead in the last 30 days.

This number is the trigger to:

- Invest in XPAND as a real venture under Foundership

- Begin v2 work on the workflow layer (WhatsApp BSP integration, broadcasting)

- Roll out paid pricing

### Leading indicators (track weekly)

- % of users with 3+ links + CTAs on their profile

- % of users who verify their email (predicts engagement)

- % of profiles receiving ≥1 lead within 7 days of going live

- % of users opening the Inbox in week 2 or later

- Median leads per user per week

- Form completion rate (form started → form submitted)

- % of users who share their XPAND link publicly within 24 hours

### Anti-metrics — do not optimize for these

- Raw signups (easy to vanity-game)

- Page views (replaced by leads as the real metric)

- Clicks (we're now measuring leads, which is downstream of clicks anyway)

- Time-on-dashboard (Inbox should be quick to scan)

## 8. Positioning rules

These hold across all UI copy, marketing copy, and team communication.

- We are not a link-in-bio tool. Never frame XPAND in Linktree's category.

- We are not a contact form widget. We are a WhatsApp Profile that happens to capture leads.

- We are not a WhatsApp Business API reseller. Phase 2 may integrate one, v1 does not need one.

- We are not a CRM. The Inbox is read-only in v1; CRM features (tagging, segmentation, broadcasting) are v2.

- We are not an event platform. No ticketing, RSVPs, or event tooling — ever, in this product.

- We are WhatsApp-first, not WhatsApp-only. Users can add non-WhatsApp links classified as "Other," but they cannot have CTAs — only direct redirects.

## 9. Brand & voice

- Palette: Deep Indigo (#1E1B4B) + Emerald Green (#22C55E). Green is the WhatsApp-native cue. Never drift to generic SaaS blue.

- Voice: Punchy. Short paragraphs. Verb-driven. Founder-honest.

- Words we use: clean, fast, real, ship, build, share, lead, message.

- Words we avoid: enabling, empowering, leveraging, seamless, robust, journey, ecosystem.

- Sentence length: under 15 words by default. If a sentence runs over, split it.

- Punctuation: em dashes are fine. Exclamation marks are not, except in success states. No ellipses.

Worked examples:

- ❌ "We enable creators to seamlessly manage their WhatsApp presence."

- ✅ "Your WhatsApp Profile, in one link."

- ❌ "Unlock powerful insights about your audience"

- ✅ "Real leads. Not clicks."

- ❌ "Your engagement journey starts here..."

- ✅ "Get your first lead in minutes."

## 10. Decision log

Every meaningful product decision. Locked unless re-discussed.

| # | Decision | Choice |
| --- | --- | --- |
| 1 | Feature decomposition | 10 features + 2 cross-cutting |
| 2 | Language | English only |
| 3 | Auth | Phone OTP via SMS (MSG91 primary, Gupshup or VerifyNow as backup) |
| 4 | First screen after signup | Handle picker first |
| 5 | Profile visibility on first save | Live immediately when first link is added |
| 6 | Empty profile (0 links) public? | No — private until ≥1 link |
| 7 | Free tier link limit | Soft cap — warn at 5, allow up to 10 |
| 8 | Unknown auto-detection | Accept as 'Other', user can classify (no CTA on Other) |
| 9 | Phone-number verification (in links) | Trust paste + show warning |
| 10 | Public profile noun | "WhatsApp Profile" |
| 11 | Watermark | XPAND Love Sign on free, removable on Pro (v2) |
| 12 | Member counts public | No |
| 13 | Cookie banner | Yes, on all public profile pages |
| 14 | Click logging | Replaced by form-event funnel (clicked → started → submitted) |
| 15 | Analytics counts UI | Exact counts (leads, not clicks) |
| 16 | Analytics scope | Standard — counts + referrers + countries + devices + funnel |
| 17 | Analytics freshness | Real-time for today's leads (Redis-backed counter) |
| 18 | Real-time implementation | Read from Redis for today's counters |
| 19 | Insight layer in v1 | v1 lite — "most-converting link" on dashboard |
| 20 | Steering files | All three (product, tech, structure) |
| 21 | Test data | Plausible fakes, reviewed by founder |
| 22 | Domain status | xpand.so owned, DNS to be configured |
| 23 | Microcopy | Written in PRD, in XPAND voice |
| 24 | Email role | Lead notifications, magic-link-style verification — NOT for auth |
| 25 | Email provider | AWS SES |
| 26 | Logo / favicon | Founder-provided, intern drops in |
| 27 | v1 scope expansion | +Lead Capture +Inbox, 8 weeks total |
| 28 | Backend stack | Django 5.0 |
| 29 | Frontend stack | Django templates + HTMX + Alpine.js + Tailwind CSS |
| 30 | OTP delivery | SMS only via MSG91 (no WhatsApp/email fallback in v1) |
| 31 | Lead form vs direct redirect | Lead form replaces direct — no skip option |
| 32 | Lead notification | Inbox + per-lead email to user (when email verified) |
| 33 | Reply from Inbox | Deferred to v2 |
| 34 | CTA mapping | Default per surface type, user can customize |
| 35 | Spam prevention | Cloudflare Turnstile + rate limit + honeypot + format validation |
| 36 | Customer support | Email (hello@xpand.so or similar) |
| 37 | Beta launch | Waitlist mechanism on marketing landing |

## 11. Default CTA mapping

These are the defaults when a user pastes a link. They can change the CTA in the link edit view.

| Surface type | Default CTA copy | Lead form? |
| --- | --- | --- |
| group | Join group | Yes (required) |
| community | Join community | Yes (required) |
| channel | Follow channel | Yes (required) |
| chat | Send DM | Yes (required) |
| business | Contact me | Yes (required) |
| other | Visit link | No — direct redirect |

The other exception is intentional. Non-WhatsApp links (YouTube channel, website) don't have meaningful intent capture and break the WhatsApp-first promise if we lead-gate them.

## 12. Glossary

| Term | Meaning |
| --- | --- |
| WhatsApp Profile | The user's public page at xpand.so/<handle>. The product noun. |
| Surface | One of the WhatsApp link types: group, community, channel, chat, business, other. |
| CTA | The button copy on a link card. "Join group", "Send DM", etc. |
| Handle | The unique username at xpand.so/<handle>. URL-safe, 3–30 chars, lowercase, [a-z0-9_-]. |
| Link card | One labelled link on a profile, with icon, label, description, CTA button. |
| XPAND Love Sign | Small brand mark in the footer of free profiles. "Made with 💚 on XPAND". |
| Lead | A submitted form. Has name, email, WhatsApp number, message, source link, timestamp. |
| Source link | The link card the lead came from. Used for Inbox labelling. |
| Inbox | Authenticated dashboard view of all leads for the logged-in user. |
| Active user | A user with ≥1 link who has received ≥1 lead in the last 30 days. |
| DLT | Distributed Ledger Technology. TRAI-mandated registration for SMS in India. Required for OTP. |

## 13. Pre-build owner tasks

These do not block intern onboarding but block the v1 demo. Founder-owned.

| Task | Owner | When | Why |
| --- | --- | --- | --- |
| DLT registration with TRAI | Founder | Week 0 — start now | 7–21 day approval. Blocks SMS OTP. |
| MSG91 account + sender ID | Founder | Week 0 | Needed before Sprint 1 ends. |
| AWS SES domain verification | Founder | Week 0 | Needed for lead notification emails. |
| Cloudflare account + DNS | Founder | Week 1 | Blocks deployment. |
| Cloudflare Turnstile site keys | Founder | Week 3 (before Sprint 3) | Blocks lead form. |
| Logo / favicon / OG default | Founder | Week 1 | Drop into /public/brand/ |
| Privacy policy + ToS | Founder + legal | Week 6 | Before public launch. DPDP compliance. |
| Domain: confirm xpand.so ownership | Founder | Done | ✓ |

If DLT registration is slowing down, switch to VerifyNow — they are pre-registered with all four telcos and can be live in 10 minutes. Costs slightly more per OTP (~₹0.12 vs ₹0.15) but eliminates the 7–21 day wait.

## 14. 4-sprint build plan

Three sprints would be tight. Four sprints is comfortable for 3 interns.

### Sprint 1 — Foundations (Weeks 1–2)

Goal: a logged-in user can claim a handle and see an empty profile shell (private).

Features touched: 01 (auth-onboarding), 02 (handle-reservation), 03 (profile-management shell), 11 (design-system foundations), 12 (observability bootstrap).

Demo: sign up with a real Indian phone number → receive OTP → verify → claim handle → see empty dashboard.

### Sprint 2 — Profile core (Weeks 3–4)

Goal: a user can build a working profile and a visitor can see it (but not yet submit leads).

Features touched: 04 (link-parsing), 05 (link-crud with CTA assignment), 06 (public-profile-page).

Demo: paste 5 mixed WhatsApp links, see auto-classification with default CTAs, publish, share to a real WhatsApp group, see the profile render on visitor phones.

### Sprint 3 — Leads (Weeks 5–6)

Goal: a visitor can submit a lead form and the user sees it in their Inbox.

Features touched: 07 (lead-capture), 08 (inbox), 09 (deep-link-redirect-ingest — repurposed for form events).

Demo: visitor taps a CTA, fills the form, submits, gets the WhatsApp link. User receives an email and sees the lead in their Inbox.

### Sprint 4 — Analytics + polish (Weeks 7–8)

Goal: a user can see what's converting in real time. System is ready for public launch.

Features touched: 10 (analytics-dashboard), 11 (design-system polish), 12 (observability hardening).

Demo: soft-launch to XPAND Club + Foundership lists. First 50 real users, real leads in real Inboxes.

Detailed sprint plan with ticket allocation lives in /docs/sprint-plan.md.

## 15. Intern allocation (starting point)

| Intern | Primary surfaces |
| --- | --- |
| A (Backend-heavy) | 01 (auth + SMS), 02 (handles), 07 (lead-capture API + spam) |
| B (Backend-heavy) | 03 (profile + email verify), 05 (link-crud), 09 (form-event ingest), 10 (analytics) |
| C (Frontend-heavy) | 04 (link-parsing — pair with B), 06 (public profile + CTAs), 08 (inbox UI), 11 (design system) |
| Shared | 12 (observability), domain/DNS setup, load testing |

Reshuffle in Week 1 once you've seen each person's strengths in practice.

## 16. Open questions

Tracked here so the team knows what is not yet decided.

- Pro tier billing — when does paid go live? Currently free for everyone in v1.

- Customer support workflow — single inbox or shared team email?

- Waitlist gating — invite-only at first, or open-on-launch with waitlist as a pre-launch list builder?

- High-value handle reservation — pre-reserve top Indian creator handles for outreach?

- Lead notification email format — single lead per email, or threading by source link?

- DPDP consent — explicit checkbox on lead form, or implicit via privacy policy link?

## 17. References

- /docs/auto-detection-test-fixtures.md — sample WhatsApp links for parser tests

- /docs/error-empty-state-copy.md — consolidated copy deck

- /docs/sprint-plan.md — detailed sprint planning

- /.kiro/steering/product.md — brand voice for Kiro

- /.kiro/steering/tech.md — stack rules for Kiro

- /.kiro/steering/structure.md — code conventions for Kiro

- /specs/01-auth-onboarding/ through /specs/12-observability-ops/ — feature specs

XPAND is a Foundership venture. Building the WhatsApp-first economy.